Test Plan for VWO Web Application

1. Introduction

This document outlines the test strategy, scope, objectives, and approach for testing the login module of the VWO application, focusing on functionality, usability, compatibility, and security.

2. Objective

- To validate the functional, non-functional, and integration quality of app.vwo.com’s A/B testing platform.

- Ensure accurate reporting, stable campaign management, and reliable integrations.

- The application meets functional, UI, and security expectations before release.

- Stakeholder Expectations: Deliver an intuitive, accurate experimentation platform supporting marketing, product, and customer success goals.

3.Scope

In Scope:

- Login functionality (email, password, SSO)

- Error handling & validation

- User roles and permission

- UI validation and responsiveness

- Session and authentication management

Out of Scope:

- Backend infrastructure testing (owned by DevOps)

- Third-party services beyond integration touchpoints

4.Test Environments

| Component | Details |
| --- | --- |
| URL | https://staging.vwo.com/login |
| Test Data | Valid/Invalid credentials (masked in reports) |
| Tools | BrowserStack, Postman, JMeter, OWASP ZAP |
| OS | Windows 11, macOS Ventura, iOS 16, Android 13 |

- 5.Entry and Exit Criteria

- Entry: Signed-off requirements, stable test environment, test data available

- Exit: 95% test cases passed, no Sev1/Sev2 open defects, stakeholder sign-off

6. Tools

- Test Management: TestRail

- Automation: Selenium, REST Assured

- Performance: JMeter

- Accessibility: Axe

- Reporting: Allure, Confluence

- Communication: Slack, Zoom

- Defect Tracking: JIRA

- 7.Risks and Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Browser-specific bugs | High | Test early on BrowserStack |
| Performance lag under load | Medium | Optimize API calls & CDN |
| Security vulnerabilities | Critical | Penetration testing pre-release |